ASIKO TV — WEBSITE UPGRADE BRIEF

Issue Mitigation Plan for the Next Build

Prepared for John Upah, Media Icons Africa  ·  asiko.africa

This brief takes every issue flagged in the asiko.africa site review and turns it into a concrete fix, written from three angles at once: what protects the channel lineup and content promise, what protects the brand the moment a partner clicks the link, and what the build team actually has to change in code. Nothing here is a re-litigation of the review — it's the punch list for the next upgrade.

# How to read this

Each issue below carries a priority:

- P0 — Fix before this link is ever sent to a partner, advertiser, or investor again.

- P1 — Fix in the next build sprint. Not embarrassing today, but load-bearing for the next phase.

- P2 — Fix when there's room. Real, but nothing breaks if it waits.

# 1 · Channel Manager — Programming & Content Integrity

These are the fixes that protect the promise made to a viewer or content partner: that what's on screen matches what's on the tin.

| # | Issue | Fix | Pri. | Owner |
| --- | --- | --- | --- | --- |
| 1 | Hero player shows generic stock footage (a man welding a robot) instead of anything African or Nollywood — undercuts every channel name around it. | Replace the default reel with a real branded loop: curated Nollywood clips, Tattase TV food content, or African lifestyle B-roll. If licensed footage isn't cleared yet, use an Asiko-branded holding card ("Programming starts soon") rather than unrelated stock. | P0 | Channel Mgr |
| 2 | "List your channel" appears on every category row (the platform's main content-acquisition CTA) but is a dead click — no form, no destination. | Wire it to a real intake form (channel name, category, contact, sample reel link) that lands in CRM/email. Until it's built, point it to a mailto: for content partnerships rather than leaving it inert. | P0 | Channel Mgr + Tech |
| 3 | Program Guide (EPG) grid truncates titles mid-word and overlaps time blocks, making the schedule hard to read — the one screen meant to prove "there's a real schedule here." | Redesign with fixed row heights per channel, ellipsis + tap/hover-to-expand for long titles, and test against your longest real programme names, not placeholder text. | P1 | Channel Mgr + Tech |
| 4 | Headline channel count is inconsistent: the meta description says "7-channel network," the live product shows 28 channels across 9 categories. | Pick the one number used in every external description going forward. Recommend leading with the full 28-channel, 9-category bouquet since that's the actual differentiator — then fix everywhere it's undersold (see Brand §7). | P0 | Channel Mgr + Brand |

# 2 · Brand Manager — Positioning, Trust & External Readiness

These are the fixes that determine what a partner concludes about Media Icons Africa in the first ten seconds, before they've watched a single channel.

| # | Issue | Fix | Pri. | Owner |
| --- | --- | --- | --- | --- |
| 5 | Browser tab, Google result, and any shared link preview all read "Asiko TV — FAST Channels (POC)" — the page announces "prototype" before anyone clicks. | Rewrite the <title> to "Asiko TV — Africa's Free Ad-Supported Streaming Network" (no POC), rewrite the meta description to match the real 28-channel bouquet, and add matching Open Graph tags so shared links preview correctly on WhatsApp/LinkedIn/email. | P0 | Brand Mgr + Tech |
| 6 | No About, Contact, Advertise, Privacy, or Terms pages exist — every one of those URLs returns a blank stub with no way back to the site. | Stand up minimum-viable versions of all five before the link is shared again: About (one paragraph + ownership line), Contact (email/phone), Advertise (rate card contact), Privacy Policy, Terms of Use. | P0 | Brand Mgr + Tech |
| 7 | Media Icons Africa / Tattase TV ownership is not mentioned anywhere on the site — a partner has no way to know who is actually behind Asiko. | Add a footer credit line ("A Media Icons Africa Company") and restate it on the About page, matching how ownership is disclosed on every other Media Icons Africa property. | P1 | Brand Mgr |
| 8 | Placeholder copy is live in production: "Tagline goes here." sits in the main lower-third; the display ad slot shows a fake "AXIS ATHLETIC" house ad. | Run a full placeholder sweep before every release. Brand Manager signs off as the final QA gate — no link goes out with a lorem-ipsum string still on screen. | P0 | Brand Mgr |
| 9 | Sample analytics dashboard shows a blended eCPM of $15.97 — roughly 3–10x realistic African CTV/FAST benchmarks. A partner who screenshots it out of context now has a number you can't hit. | Recalibrate all sample figures to realistic ranges (~$1–6 blended eCPM) so the demo undersells rather than oversells. Keep the "Preview · sample data" label but make it a visible banner, not fine print. | P0 | Brand Mgr |
| 10 | A live "ON AIR" system clock and a "POC" watermark run at all times, including during any screen-share demo to a partner. | Add a "partner demo mode" build flag that hides internal dev labels and the raw clock, while keeping them visible in the internal QA build for the team. | P1 | Brand Mgr + Tech |

# 3 · Tech — Engineering & Infrastructure

These are the fixes that make the site behave like a real, indexable, shareable product rather than a single HTML page pretending to be one.

| # | Issue | Fix | Pri. | Owner |
| --- | --- | --- | --- | --- |
| 11 | Every non-root URL — /about, /contact, /robots.txt, /sitemap.xml, even a typo — returns the identical 22-byte "This is ASIKO" stub with a 200 status. No routing, no 404 handling, no crawlability. | Build real routes (or static pages) for About/Contact/Advertise/Privacy/Terms, add a proper custom 404, and publish real robots.txt + sitemap.xml files. | P0 | Tech |
| 12 | Only one real <a> tag exists on the whole site (the logo). Browse, Analytics, Guide, and every channel tile are unlinkable JS buttons — nothing is bookmarkable, shareable, or indexable by Google. | Move primary navigation to real URLs using client-side routing (e.g. /browse, /guide, /channel/:id) so each view has its own shareable, crawlable address, while keeping the single-page feel. | P1 | Tech |
| 13 | On a 375px-wide phone screen, the layout leaves roughly 600px of dead black space below the channel list, and the EPG grid overlaps on the same viewport. | Audit responsive breakpoints; replace any fixed-pixel containers on the video/grid components with fluid sizing (%, flex, clamp()), and QA on real phone widths (360–430px) before every release. | P0 | Tech |
| 14 | Secondary text (categories, subtitles) is low-contrast grey-on-black, and channel tiles carry no alt text or aria-labels — an accessibility gap for low-vision users and screen readers. | Raise secondary text to WCAG AA contrast (4.5:1 minimum); add alt text/aria-labels to every tile and icon; add an automated accessibility scan (axe or Lighthouse) to the deploy pipeline. | P2 | Tech |
| 15 | (Keep, don't regress) The current build is genuinely fast — ~340ms load, ~12 requests, no bloat. | Protect this in the rebuild: new routing, pages, and the demo-mode flag should not pull in a heavy framework or noticeably increase payload. Treat load time as a release gate, not an afterthought. | P2 | Tech |

# Build Sequence

Recommended phasing so the P0s stop being a liability this week, without derailing the roadmap:

## Phase 1 — Before this link is shared again

- Fix <title>/meta + Open Graph tags (Issue 5)

- Stand up About/Contact/Advertise/Privacy/Terms stub pages (Issue 6)

- Recalibrate sample eCPM and make the "sample data" label a visible banner (Issue 9)

- Sweep and remove all placeholder copy and the fake house ad (Issue 8)

- Point "List your channel" at a real mailto: or intake form at minimum (Issue 2)

- Align on one public channel-count number and fix it everywhere (Issue 4)

- Swap the hero reel for anything Asiko-branded, even a holding card (Issue 1)

## Phase 2 — Next build sprint

- Real routing for Browse/Guide/channel pages, with a proper custom 404 (Issues 11, 12)

- robots.txt + sitemap.xml (Issue 11)

- Mobile responsive audit and fix (Issue 13)

- EPG grid redesign for real programme-title lengths (Issue 3)

- Ownership/attribution line in footer and About page (Issue 7)

- "Partner demo mode" flag to hide dev labels and live clock (Issue 10)

## Phase 3 — Following sprint

- Accessibility pass: contrast, alt text, automated scan in CI (Issue 14)

- Wire the analytics dashboard to real data where available, or keep clearly labeled sample data with realistic ranges

- Performance budget added as a release gate (Issue 15)

# Sign-off Checklist Before the Next External Share

Whoever sends this link externally next should be able to check every line below first:

- Browser tab and Google preview do not say "POC"

- Channel count is consistent everywhere it's mentioned

- About, Contact, and Advertise pages load real content, not a stub

- No placeholder text ("Tagline goes here," fake ad creative) is visible anywhere in the flow

- Hero video matches the brand, not stock footage

- "List your channel" does something when clicked

- Sample data is clearly banner-labeled and in a realistic range

- Site is checked on an actual phone, not just resized desktop