## Slide 1
ASIKO TV
POC → MVP Proof Plan
Recommendation: keep the working design, stop experimenting, prove one FAST template + one LIVE template, then replicate across the 28-channel POC before Enveu handover.
TODAY: real FAST + Channel 27 LIVE proven
MVP target: 14–21 days • Enveu full build: $13k
Do not build 110 now. Prove 28 well.
28
POC channels
2
LIVE channels
1
FAST template first
72h
soak test
$1k–$2.5k
reserve to Dec
Step-by-step route to MVP
Do these in order — no new toys until these pass.
1
Fix trust first
HTTPS/SSL on asiko.africa, no mixed content, no “Not secure” warning.
2
Make one FAST channel bulletproof
Proper schedule, NOW/NEXT, EPG, fallback slate; run 24h → 48h → 72h.
3
Make Channel 27 the LIVE reference
Test source loss, reconnect, audio sync, latency, mobile playback and multi-hour continuity.
4
Fix mobile TV experience
Portrait page, horizontal 16:9 player; landscape goes full-screen. No stretching/cropping.
5
Prove ads + analytics
House ad break first; track play starts, watch time, channel, device, geography, failures.
6
Replicate only after proof
Clone the channel template across 28; QA on Android, iPhone, laptop, TV and mobile data.
Content rule per channel
Minimum: 12 hrs unique content/channel
Strong target: 24 hrs unique/channel
28 channels = 336 hrs minimum • 672 hrs strong target. Repeats are allowed; refresh 10–20% weekly. LIVE needs fallback slate + recorded backup loop.
Brutal fixes before calling it MVP
• No dead feeds or stale “7 channels” copy
• No loops pretending to be programmed TV
• No ad-revenue display unless tracking is real
• No HDD-only master archive
• No 28 separate paid engines until cost model is clear
MVP acceptance test: open Asiko on mobile data → pick FAST → switch to Channel 27 LIVE → rotate full-screen → see NOW/NEXT + ad break → no buffering or black screen.